## Slide 1
Ref ID | Risk Category | Risk Description / Threat | Likelihood (1 – 5) | Impact (1 – 5) | Total Score (L * I) | Risk level | Proposed Mitigation for Sprint 2
R01 | Authentication failure/Account compromise | Unauthorized access because of weak passwords, brute force attacks or 2FA being bypassed | 4 | 5 | 20 | HIGH | Enforce strong password policy Mandatory 2FA Lock account after 3 failed attempts Login rate limiter
R02 | Unauthorized Access to financial data | Users may gain access to other users' financial records due to improper access control | 2 | 5 | 10 | MEDIUM | Strict backend user ID validation Role-based access control No direct database access from mobile app
R03 | API Interception (MITM attack) | Sensitive data that can be intercepted during communication between a mobile app and backend server | 3 | 5 | 15 | HIGH | Secure backend configuration
R04 | Points system manipulation | Users may manipulate client-side logic or API requests that can result in unfairly increasing ones points | 3 | 4 | 12 | MEDIUM | All calculations done server side No trust in client-side logic All points transactions must be logged
R05 | Sensitive data exposure from mobile storage | Sessions tokens and/or sensitive data may be extracted from a compromised or jailbroken device. | 2 | 4 | 8 | MEDIUM | Do not store passwords locally Clear session tokens on logout Encrypt cached sensitive data