## Slide 1
PRELIMINARY RISK & SECURITY LOG
Score | Likelihood (1-5) | Impact (1-5)
1-4 | Low: Keep under review. | Minor: Inconvenient but not critical.
5-12 | Medium: Needs a plan. | Moderate: Requires changes to design/code.
15-25 | High/Extreme: Urgent action required. | Catastrophic: Project failure / Data Breach.
PART 1: RISK ASSESSMENT KEY
Use this standard key to score your risks.
Student Name: John Preddy
Role: Security analyst
Group Name: MakeCents

## Slide 2
Risk Score = Likelihood x Impact
1 - 4 (Low): Monitor.
5 - 12 (Medium): Needs a Plan.
15-25 (High): Requires immediate mitigation or test plan.
Ref ID | Risk Category | Risk Description / Threat | Likelihood (1 – 5) | Impact (1 – 5) | Total Score (L * I) | Proposed Mitigation for Sprint 2
R01 | System misconfiguration | Incorrect server or application configuration may expose sensitive student data and/or create security vulnerabilities | 3 | 4 | 12 | Apply secure configuration standards by reviewing server, database and application settings and ensure only required ports and permissions are enabled.
R02 | Data privacy | Data breach exposing financial and personal data | 3 | 5 | 15 | Protect sensitive information by encrypting stored data and add levels with different permissions
R03 | SQL injection | Attacks on database done by SQL injection | 3 | 4 | 12 | Use parameterized/prepared statements and validate user input before it reaches the database
R04 | Weak passwords | Students use weak passwords causing them to get guessed very easily | 4 | 5 | 20 | Enforce strong password policy
R05 | Phishing attacks | Phishing attacks that target students | 3 | 3 | 9 | Add email verification, login alerts for suspicious activity etc.
Identify 3-5 Key Risks Specific to Your Role that Could Affect the Final Project.